CO2-AT2-Agile Sprint Planning Document

Factory Energy Monitoring and Machine Utilization Optimization System

NAME: MEGALA.P						SLOT:D

REG.NO:192573019				  COURSE CODE: CSA1007

Agile Sprint Planning Document

1. Project Vision & Stakeholders

Vision

To build a cloud-based factory monitoring system that collects real-time data from machines and energy meters, detects anomalies, predicts failures using AI/ML, and provides dashboards, alerts, and reports to improve operational efficiency and reduce downtime.

Objectives

- Monitor energy consumption in real time.

- Track machine utilization.

- Detect abnormal events automatically.

- Predict equipment failures.

- Send instant notifications.

- Generate reports and dashboards.

- Improve productivity and reduce costs.

Stakeholders

| Stakeholder | Role |
| --- | --- |
| Factory Owner | Approves project and reviews reports |
| Plant Manager | Monitors overall factory performance |
| Maintenance Engineer | Receives fault alerts and performs repairs |
| Machine Operator | Views machine status |
| Energy Manager | Tracks energy consumption |
| System Administrator | Manages users and system settings |
| IoT Devices/Sensors | Provide machine and energy data |

2. Epics & User Stories

Epic 1: Real-Time Monitoring

US1

As a Plant Manager, I want to monitor all machines in real time so that I can identify operational issues quickly.

US2

As an Energy Manager, I want to monitor energy consumption so that I can reduce electricity costs.

Epic 2: Predictive Maintenance

US3

As a Maintenance Engineer, I want the system to predict machine failures so that maintenance can be performed before breakdowns occur.

US4

As a Maintenance Engineer, I want automatic alerts whenever abnormal machine behaviour is detected.

Epic 3: Reporting & Dashboard

US5

As a Factory Owner, I want dashboards showing production and energy usage so that I can make better business decisions.

US6

As a Plant Manager, I want downloadable reports so that I can review factory performance.

Epic 4: User Management

US7

As a System Administrator, I want to manage users and permissions so that only authorized users can access the system.

3. Acceptance Criteria

US1

Given
Machines are connected.

When
The Plant Manager logs into the dashboard.

Then
Live machine status should be displayed.

US2

Given
Energy sensors are active.

When
Energy data is received.

Then
Current consumption must update automatically.

US3

Given
Machine sensor values exceed threshold.

When
AI predicts possible failure.

Then
A maintenance alert should be generated.

US4

Given
An abnormal event occurs.

When
The system detects it.

Then
Email/SMS notification should be sent immediately.

US5

Given
Operational data exists.

When
The owner opens the dashboard.

Then
Graphs and KPIs should be displayed.

US6

Given
Performance data is available.

When
The manager selects Generate Report.

Then
PDF report should be downloaded.

US7

Given
Administrator logs in.

When
A new employee is added.

Then
The account should be created successfully.

4. Product Backlog

| Priority | User Story | Business Value |
| --- | --- | --- |
| High | Real-time machine monitoring | High |
| High | Energy monitoring | High |
| High | Fault alerts | High |
| High | Predictive maintenance | High |
| Medium | Dashboard | Medium |
| Medium | Reports | Medium |
| Low | User management | Low |

5. Sprint Backlog (Sprint 1)

Sprint Goal

Develop the first working version capable of monitoring machines and energy usage with a basic dashboard and alerts.

| User Story | Development Tasks |
| --- | --- |
| US1 | Connect IoT sensors |
| US1 | Build machine monitoring page |
| US2 | Store energy data |
| US2 | Display energy chart |
| US4 | Implement anomaly detection |
| US4 | Configure email notifications |
| US5 | Design dashboard UI |

6. Story Point Estimation

| User Story | Story Points | Justification |
| --- | --- | --- |
| US1 | 8 | Requires sensor integration and dashboard |
| US2 | 5 | Moderate implementation effort |
| US3 | 13 | AI prediction model is complex |
| US4 | 5 | Alert system implementation |
| US5 | 8 | Dashboard with graphs |
| US6 | 3 | PDF report generation |
| US7 | 3 | Basic authentication and roles |

Estimation Technique: Fibonacci Sequence (3, 5, 8, 13)

7. Sprint Goal & Expected Deliverables

Sprint Goal

Deliver a functional prototype that provides real-time machine monitoring, energy monitoring, basic dashboards, and anomaly alerts.

Expected Deliverables

- ✔ Real-time machine monitoring

- ✔ Energy monitoring module

- ✔ Basic dashboard

- ✔ Alert notification system

- ✔ Initial database integration

- ✔ User login module

- ✔ Sprint review presentation

This structure satisfies all seven required sections in your assignment and aligns with the evaluation rubric.